Team Assignment 05 – Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Hunter Rowlette

**Accomplishments/Activities/Meetings**

* Progress meeting with Faculty Mentor
* Finished following on the packer
  + Config File Parser
  + Debugged sections of Packer
* Transitioned from Open SSL to Libre SSL

**Issues**

* Input sanitization is hard
* We all had a lot of other work for other classes and the career fair this week so finding time to work on the project was difficult

**Open Action Items**

* Work on packer network integrations with loader

**Plans for Next Week**

* Start creating test cases w/ payloads to finalize bulk of packer code
* Working on preparing a demo of what we have so far

**Individual Applied Hours Matrix**

|  |  |  |
| --- | --- | --- |
| **Team Member** | **Hours** | **Contributions** |
| Andrew Chapin | 7 | Config File Parser, CLI Interface, Command Line Parser |
| Andre Herrera | 6 | Helped work on the Loader. |
| Hunter Rowlette | 6 | Config File Parser, CLI Interface, Command Line Parser |
| Mitch Palmer | 5 | Began working on a Loader. |
| Carl Bai | 12 | Transitioned from Open SSL to Libre SSL |

