Team Assignment 08 – Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Carl Bai

**Accomplishments/Activities/Meetings**

* Completed Sage Article Draft
* Progress meeting with Faculty Mentor
* Bi-Weekly conference call with SME
* Designed and replaced existing KeyStore with a simplified version
* Continued debugging/ testing of Packer
* Continued development/debugging of Loader
* Continued development of test cases

**Issues**

* Ran into some problems with group member availability due to ongoing pandemic, which has delayed work on project slightly

**Open Action Items**

* Design poster and presentation for Andy Sage Competition
* Finish and polish Packer
* Feature complete loader
* Finish key store
* Execute program in memory

**Plans for Next Week**

* Work out bugs of packer, finish loader, continued networking development, and finish key store.

**Individual Applied Hours Matrix**

|  |  |  |
| --- | --- | --- |
| **Team Member** | **Hours** | **Contributions** |
| Andrew Chapin | 15 | Wrote Sage Article Draft, software development, Designed and implemented new KeyStore |
| Andre Herrera | 14 | Wrote Sage Article Draft, software development, designed test cases |
| Hunter Rowlette | 14 | Wrote Sage Article Draft, software development, designed test cases, developed loader |
| Mitch Palmer | 12 | Wrote Sage Article Draft, edited Sage Article Draft, designed test cases, developed loader |
| Carl Bai | 16 | Edited Sage Article Draft, Designed and implemented new KeyStore, finished networking, software development |