Team Assignment 10 – Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Andrew Chapin

**Accomplishments/Activities/Meetings**

* Successfully demonstrated current state of project to SME

**Issues**

* Rm -rf ’d the demo VM a few hours before the demo to SME
* Had to completely rewrite config file parser code
* Non-standard shared password / trouble logging in

**Open Action Items**

* Loader Networking Rework
* Loader file-to-ram code
* Poster & Presentations

**Plans for Next Week**

* Team meeting to split up remainder of assignments
* Multiple code sprints to finish loader code throughout the week

**Individual Applied Hours Matrix**

|  |  |  |
| --- | --- | --- |
| **Team Member** | **Hours** | **Contributions** |
| Andrew Chapin | 17 | Debugging and created templates for presentation and poster. |
| Andre Herrera | 15 | Developing SSH Port Forwarding, Debugging, Windows environment setup |
| Hunter Rowlette | 14 | Developing SSH Port Forwarding, Debugging, Windows environment setup |
| Mitch Palmer | 13 | Build config parser, config file, major code review and refactor, additional CLI functionality |
| Carl Bai | 21 | Worked on the demo, netcode, loader ssh server, hearbeat code, keystore, ... |

