**T03 – Weekly Report**

**Team Name:** BluSh3ll

**Team Members:** Mitchell Palmer, Hunter Rowlette, Andrew Chapin, Andre Herrera, Carl Bai

**Weekly Leader:** Carl Bai

**Accomplishments/Activities/Meetings:**

* Team meeting to discuss completed work and divide upcoming tasks
  + CLI finished and network progress discussed
  + Task distribution altered
  + Started program argument redesign
* Sample scheduled task has been created
* Libressl networking conversion in progress pending testing

**Issues:**

* Libressl lacked openssl features, alternative methods need testing
* Difficult tasks need to be better distributed to speed completion
* Config file removal requires changes to program arguments, will need to be redesigned

**Open Action Items:**

* Complete Libressl workarounds and start testing
* Redesign program arguments
* assign memory execution development

**Plans for Next Week:**

* start memory execution development
* finish Libressl conversion and test
* finish redesign for program arguments

**Individual Applied Hours / Individual Contribution Matrix:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours** | **Contribution** |
| Mitch | 7 | Main author for CLI, completed |
| Andre | 7 | Assist CLI & libressl migration |
| Andrew | 8 | Main author for program argument redesign |
| Hunter | 6 | Assist CLI & program argument redesign |
| Carl | 9 | Continued development of networking. Switched from openssl to libressl and associated workarounds. Week lead |

**Delivery Confirmation:**

