Team Assignment 05 – Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Andrew Chapin

**Accomplishments/Activities/Meetings**

* Met with faculty advisor to discuss “The Five Dysfunctions of a Team” and how to be an effective team.
* Decided that each team member should set up a development environment with Visual Studio w/ .NET core 3.0 and VirtualBox.

**Issues**

* Our SME did not attend our scheduled meeting.

**Open Action Items**

* Reschedule and meet with our SME to discuss our current technical approach for constructing the packer/loader.

**Plans for Next Week**

* Verify working development environment for each group member.
* Meet with SME to discuss technical development plan.

**Individual Applied Hours Matrix**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Team Member** | **Wk5** | **Wk6** | **Wk7** | **Wk8** | **Wk9** | **Wk10** | **Wk11** | **Wk12** | **Wk13** | **Wk14** | **Avg** |
| Andrew Chapin | 4 | 7 | 9 | 7 | 6 |  |  |  |  |  |  |
| Andre Herrera | 3 | 8 | 7 | 7 | 6 |  |  |  |  |  |  |
| Hunter Rowlette | 2 | 9 | 8 | 5 | 6 |  |  |  |  |  |  |
| Mitch Palmer | 1 | 9 | 8 | 5 | 6 |  |  |  |  |  |  |
| Carl  Bai | 1 | 8 | 9 | 7 | 6 |  |  |  |  |  |  |

