Team Assignment 06 – Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Mitchell Palmer

**Accomplishments/Activities/Meetings**

* Each team member set up a development environment with Visual Studio w/ .NET core 3.0 and VirtualBox.
* Composed the Draft Design Review. Conducted a group voice chat to go over major tasks, requirements, challenges / design constraints, CONOPS, architecture, data model, and verification methods.

**Issues**

* Behind schedule on monthly report – waiting on SME to respond with feedback (we did not reach out to them for a response early enough…will course correct for the next report).

**Open Action Items**

* Submit monthly report when SME feedback is received.
* Finalize draft design review for submission.

**Plans for Next Week**

* Submit draft design review on 11/3.
* Meet up in-person to begin development.
* Meet up with Sabetto to go over draft design review.

**Individual Applied Hours Matrix**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Team Member** | **Wk5** | **Wk6** | **Wk7** | **Wk8** | **Wk9** | **Wk10** | **Wk11** | **Wk12** | **Wk13** | **Wk14** | **Avg** |
| Andrew Chapin | 4 | 7 | 9 | 7 | 6 | 7 |  |  |  |  |  |
| Andre Herrera | 3 | 8 | 7 | 7 | 6 | 6 |  |  |  |  |  |
| Hunter Rowlette | 2 | 9 | 8 | 5 | 6 | 7 |  |  |  |  |  |
| Mitch Palmer | 1 | 9 | 8 | 5 | 6 | 7 |  |  |  |  |  |
| Carl  Bai | 1 | 8 | 9 | 7 | 6 | 6 |  |  |  |  |  |