Team Assignment 09– Weekly Activity Report

**Team Name:**  BluSh3ll

**Team Members:** Hunter Rowlette, Mitch Palmer, Andrew Chapin, Andre Herrera, Carl Bai

**Team Weekly Lead:** Andre

**Accomplishments/Activities/Meetings**

* Dissected similar program found on Github
* Diagramed components of packer including startup prompt and configuration information
* Discussed contents of heartbeat sent form the loader to the CNC (status, available memory and OS)
* Diagramed configuration data and options of the loader
* Outlined key exchange processes
* Outlined “manage system” functionality
* Compiled technical questions for SME
* Conducted phone call with SME and talked through our questions
* Sent out full list of questions and diagrams of the Packer and Loader for further review

**Issues**

* Discovered we require more information from our SME in order to continue

**Open Action Items**

* Focus on coding of packer based upon input of SME

**Plans for Next Week**

* Focus on coding of packer based upon input of SME

**Individual Applied Hours Matrix**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Team Member** | **Wk5** | **Wk6** | **Wk7** | **Wk8** | **Wk9** | **Wk10** | **Wk11** | **Wk12** | **Wk13** | **Wk14** | **Avg** |
| Andrew Chapin | 4 | 7 | 9 | 7 | 6 | 7 | 5 | 5 | 8 |  |  |
| Andre Herrera | 3 | 8 | 7 | 7 | 6 | 6 | 6 | 6 | 8 |  |  |
| Hunter Rowlette | 2 | 9 | 8 | 5 | 6 | 7 | 7 | 6 | 7 |  |  |
| Mitch Palmer | 1 | 9 | 8 | 5 | 6 | 7 | 8 | 5 | 8 |  |  |
| Carl  Bai | 1 | 8 | 9 | 7 | 6 | 6 | 7 | 6 | 9 |  |  |

